## Slide 1
TEAM_D
ALL-IN LESSON
Bi-weekly progress meeting#2
2024.11.08
Team D
이승환, 이채연, 박문희, 정재윤

## Slide 2
1
2
3
5
6
7
Objective & Goals
Role Distribution
Back-end
Challenges & Limitations
Scheduled Plans
ALL-IN LESSON
CONTENTS
Weekly Progress
Front-end
4

## Slide 3
ALL-IN LESSON
01. Objective & Goals
all-in-one web application designed for each roles
(tutors, students, parents)

## Slide 4
ALL-IN LESSON
02. Weekly Progress
 | Week 9 | Week 10 | Week 11 | Week 12 | Week 13 | Week 14
Backend | DB Schema |  |  |  |  | 
 | Login API |  |  |  |  | 
Frontend | Figma |  |  |  |  | 
 | Implementation |  |  |  |  | 
Integration |  |  | FE/BE Integration |  |  | 
Beta Version |  |  |  |  | Beta Testing | 
 |  |  |  |  | Debugging | 

## Slide 5
ALL-IN LESSON
이채연
이승환
정재윤
03.
Role
Distribution
박문희
[ Front-end ]
Home / Signup page
[ Back-end ]
Login page
Tutor Home
Tutor Manager
Login API - Naver
Login API - Google/Kakao
Link with FE
Login API – Custom
Link with FE / DB
Authentication / Link with DB
Student Home / Manager
Parent Home / Manager

## Slide 6
ALL-IN LESSON
04. Front-end (Login Homepage)

## Slide 7
ALL-IN LESSON
Main Login Page
Tutor/ student/ parent
Third Party Login
Kakao/ Naver/ Google
Sign Up
04. Front-end (Login Homepage)

## Slide 8
ALL-IN LESSON
04. Front-end (Tutor Homepage)

## Slide 9
ALL-IN LESSON
Initial state
- Nothing registered
Add student information,
subject, tuition fees
View this week’s schedule, tuition fees
View missing class/make-up class sched.
04. Front-end (Tutor Homepage)

## Slide 10
ALL-IN LESSON
05. Back-end

## Slide 11
ALL-IN LESSON
05. Back-end
(Django Admin)
(FE Test Server)

## Slide 12
ALL-IN LESSON
05. Back-end
(FE Test Server)
(Django Admin)

## Slide 13
ALL-IN LESSON
05. Back-end
(FE Test Server)
(Django Admin)

## Slide 14
ALL-IN LESSON
06. Challenges & Limitations
| Technological Issues |
| Limitations |
Business Registration issues with Kakao
Slow reloading
with testing (FE)
→
Use VITE
Fail to login with Naver
Backend development delay

## Slide 15
ALL-IN LESSON
07. Scheduled Plans
 | Week 11 | Week 12 | Week 13 | Week 14
Frontend |  |  |  | 
 | Implementation |  |  | 
Backend | FE/BE Integration |  |  | 
 | Database Linkage |  |  | 
Beta Version |  |  | Beta Testing | 
 |  |  | Debugging | 

## Slide 16
ALL-IN LESSON
THANK YOU.
Team_D