## Slide 1
TEAM_D
ALL-IN LESSON
Bi-weekly progress meeting #3
2024.11.22
Team D
이승환, 이채연, 박문희, 정재윤

## Slide 2
1
2
3
5
6
Objective & Goals
Role Distribution
Challenges & Limitations
Scheduled Plans
ALL-IN LESSON
CONTENTS
Weekly Progress
Demo Videos & Features
4

## Slide 3
ALL-IN LESSON
Why?
- use multiple tools for single purpose of tutoring
- no integrated management tool for students or parents
What?
How?
01.
Objective
& Goals
(RECAP)
- all-in-one web application designed for each roles
(tutors, students, parents)
Tutor - Integrated calendar, multiple students' report,
managing diverse curricula for each
Student - Integrated calendar, personal achievements,
assignments/supplements, reward system,
progress report
Parent - Quick-look calendar, tuition payment dates,
student's report

## Slide 4
ALL-IN LESSON
02. Weekly Progress
 | Week 9 | Week 10 | Week 11 | Week 12 | Week 13 | Week 14
Backend | DB Schema |  |  |  |  | 
 | Login API |  |  |  |  | 
Frontend | Figma |  |  |  |  | 
 | Implementation |  |  |  |  | 
Integration |  |  | FE/BE Integration |  |  | 
Beta Version |  |  |  |  |  | Beta Testing
 |  |  |  |  | Debugging | 

## Slide 5
ALL-IN LESSON
이채연
이승환
정재윤
03.
Role
Distribution
박문희
[ Front-end ]
[ Back-end ]
Helping out FE
Custom Login API & DB link
Tutor API & DB link

## Slide 6
ALL-IN LESSON
이채연
이승환
정재윤
03.
Role
Distribution
< TODO >
박문희
[ Front-end ]
[ Back-end ]
Student API & DB link
Parent API & DB link
Deploy Beta Testing (tutor)

## Slide 7
ALL-IN LESSON
04. Demo Videos & Features

## Slide 8
ALL-IN LESSON
04. Demo Videos & Features

## Slide 9
ALL-IN LESSON
04. Demo Videos & Features

## Slide 10
ALL-IN LESSON
04. Demo Videos & Features

## Slide 11
ALL-IN LESSON
04. Demo Videos & Features

## Slide 12
ALL-IN LESSON
05. Challenges & Limitations
| Technological Issues |
| Limitations |
Business Registration issues with Kakao
Slow reloading
with testing (FE)
→
Use VITE
Fail to login with Naver
Backend development delay

## Slide 13
ALL-IN LESSON
07. Scheduled Plans
 | Week 13 | Week 14
Frontend | Finish up Student / Parent pages | 
Backend | Link APIs with FE | 
Beta Version | Beta Testing | 
 | Debugging | 

## Slide 14
ALL-IN LESSON
THANK YOU.
Team_D